|  |
| --- |
| **Status Report - Project specification** |

|  |  |  |
| --- | --- | --- |
| **Project name: Chocolate Customizer** | |  |
| **Author: Patrick Homm** | |  |
| **Date & Time:** *07. Oktober 2013* | | |
| **Attendee:** | Martin Wollner, Leonardo Fisic, Andreas Burger | |
| **Mailing List:** |  | |

**Project Status Summary:** Finishing version 2 of the project specification (SRS v2), waiting for customer response

**Percent Complete:** *10%*

The project is on schedule but the approval of the SRS should be given this week to avoid delays. It was wished to get an approval earlier to have more time to discuss and set up the development environment, but that target could not be made because of the loss of 1 team member for 1 and a half week because of an emergency operation in week one.

**Completed Tasks/ Work during this week:**

* Finished Version 2 of the SRS
* Finished Company Analysis
* Finished Version 2 of the Project Handbook
* Analysed Development Environment
* Set up Git for Revision Control of documents and the software itself

**Concrete problems:**

There are currently no concrete problems.

**Tasks/ work during next week:**

* Project meeting to discuss and define exact following steps
* Set up Environment for CMS installation
* Kick off the development phase of the project