|  |
| --- |
| **Status Report - Project specification** |

|  |  |  |
| --- | --- | --- |
| **Project name: Chocolate Customizer** | |  |
| **Author: Patrick Homm** | |  |
| **Date & Time:** *15. Oktober 2013* | | |
| **Attendee:** | Martin Wollner, Leonardo Fisic, Andreas Burger | |
| **Mailing List:** |  | |

**Project Status Summary:** Set up Environment for CMS installation, Install CMS

**Percent Complete:** *30%*

The approval for the SRS is still pending. The environment was set up and Typo3 is running smoothly. User Tasks for the next 2 weeks were assigned.

**Completed Tasks/ Work during this week:**

* Finished environment setup
* Finished environment configuration
* Finished Typo3 setup
* Finished Typo3 configuration
* Added basic Typo3 layout

**Concrete problems:**

There are currently no concrete problems. The configuration of Typo3 in IIS 7 with PHP and MySQL made some problems but were fixed in time.

**Tasks/ work during next week:**

* Implement Typo3 Layout
* Implement User Registration and Login
* Search and evaluate possible webshop Typo3 extensions
* Add layout snippets to the SRS and prepare it for the next version