|  |
| --- |
| **Status Report - Project specification** |

|  |  |  |
| --- | --- | --- |
| **Project name: Chocolate Customizer** | |  |
| **Author: Patrick Homm** | |  |
| **Date & Time:** *22. Oktober 2013* | | |
| **Attendee:** | Martin Wollner, Leonardo Fisic, Andreas Burger | |
| **Mailing List:** |  | |

**Project Status Summary:** Set up Environment for CMS installation, Install CMS

**Percent Complete:** *40%*

Status is risky, because there is still no approval for the SRS.

A Typo3 layout was implemented. The user registration and login is working, but still needs some configuration work. A possible extension for the webshop could be found, but is still in the final evaluation process.

**Completed Tasks/ Work during this week:**

* Typo3 layout was implemented
* User registration and login was implemented
* Possible Typo3 extension for the webshop was found and started to evaluate

**Concrete problems:**

Because of some time issues of all team members, the project is a bit behind. A meeting was set up on Wednesday, 2013-23-10 to discuss the current situation and adjust the planning to the reality to catch up to the timetable.

**Tasks/ work during next week:**

* Finish implementing webshop
* Finish next version of the SRS (which shall be ready for approval)
* Do some research on how to create an own chocolate editor extension
* Adjust Typo3 layout for mobile usage